## Slide 1: Data Science Capstone
04/27 Team Update
Sam Speake

## Slide 2: Domain
Final updates to various documents used throughout the semester
Created LaTeX document and formatted outline for final report
Introduction written
Now compiling notes from the teams, individuals, and Google Drive to write each section
  Omitting results and conclusions while model and dashboard are being polished

## Slide 3: Statistics
Created an improved model using reweighing
Implemented statistical parity to measure bias
Created a measure of accuracy between models (Patrick can speak to this)
  Saw a 5% increase in accuracy with the less biased model
This Week
  Connor helping to implement the model(s) in the dashboard
  Matt and Patrick polishing the model and trying “last minute methods”
  AJ helping to summarize all the statistical work done with Javonte for the final document

## Slide 4: Development
Added a new tab which allows for predictor selection, then runs a model with the selections and displays output
Updated UI for running a custom model
Currently working on implementing a linear model
If Brad’s grad school meeting wraps up in time, he’ll demo all the changes
This Week
  Final polishing on the dashboard
  Implementing our baseline and improved models throughout
  Work with Dr. Guha to make sure everything is correct/appropriate
  Host the dashboard on our GitHub